🎌

ANIME RECOMMENDATION SYSTEM

AI-Powered Personalized Discovery via RAG Architecture

Complete Project Roadmap & Technical Requirements

| 📊 6 Phases Structured execution plan | 🛠️ 8 Weeks Estimated timeline | 🤖 RAG + LLM Core technology | 🚀 Production-Ready Deployment target |
| --- | --- | --- | --- |

# 1. Executive Overview

This document provides a complete roadmap for building an AI-powered anime recommendation system using Retrieval-Augmented Generation (RAG). The system will allow users to describe their preferences in natural language (e.g., "I want a dark psychological thriller with complex characters") and receive highly personalized anime recommendations drawn from a semantically enriched knowledge base.

The architecture follows a five-layer pipeline: data ingestion → vector embeddings → semantic storage → RAG orchestration → LLM-powered response generation — all wrapped in a conversational UI and deployed to cloud infrastructure.

## 1.1 Key Objectives

- Enable natural language queries for anime discovery (conversational, not keyword-based)

- Build a rich semantic knowledge base from MyAnimeList and Anime-Planet datasets

- Deliver personalized, context-aware recommendations via GPT-4 or Claude

- Create a scalable, containerized, production-ready deployment

- Support multi-turn conversation so users can refine preferences iteratively

# 2. System Architecture Overview

The system is composed of five interconnected layers that form a complete RAG pipeline, matching the architecture diagram provided:

| # | Layer | Components | Flow Direction |
| --- | --- | --- | --- |
| 1 | Data Sources & Processing | MyAnimeList API, Anime-Planet scraping, data cleaning & normalization | Input → Embedding Layer |
| 2 | Vector Embeddings | HuggingFace sentence-transformers, OpenAI text-embedding-3 | Raw text → Dense vectors |
| 3 | Vector Database | ChromaDB (dev), FAISS (prod), semantic similarity search | Query → Top-K retrieval |
| 4 | RAG Orchestration | LangChain / LlamaIndex, context assembly, prompt engineering | Retrieved docs → LLM context |
| 5 | Anime Expert LLM | GPT-4 / Claude, personalized ranked response, conversation memory | Context + Query → Response |

# 3. Complete Technology Stack

| Category | Technologies | Purpose |
| --- | --- | --- |
| Data Sources | MyAnimeList API (Jikan), Anime-Planet (BeautifulSoup) | Raw anime metadata, ratings, tags, synopsis |
| Data Processing | Python, Pandas, NumPy, Pydantic | Cleaning, normalization, schema validation |
| Embedding Models | sentence-transformers (all-MiniLM-L6-v2), OpenAI text-embedding-3-small | Convert text to dense semantic vectors |
| Vector Database | ChromaDB (local dev), FAISS (production), Pinecone (cloud) | Store & retrieve embeddings via ANN search |
| RAG Framework | LangChain, LlamaIndex, custom retrieval chains | Orchestrate retrieval + context injection |
| LLM Backend | GPT-4o (OpenAI), Claude 3.5 Sonnet (Anthropic), Llama3 (local) | Generate personalized natural language responses |
| Memory / State | LangChain ConversationBufferMemory, Redis for session state | Multi-turn conversation tracking |
| API Backend | FastAPI (Python), Pydantic schemas, async endpoints | REST/WebSocket API for frontend |
| Frontend / UI | Streamlit (rapid prototype), React + Tailwind (production) | Conversational chat interface |
| Deployment | Docker, Docker Compose, Kubernetes (K8s), GCP (Cloud Run / GKE) | Containerized, scalable infrastructure |
| Monitoring | Prometheus, Grafana, Langfuse (LLM observability), Sentry | Latency, errors, retrieval quality tracking |
| CI/CD | GitHub Actions, pre-commit hooks, pytest | Automated testing and deployment pipelines |

# 4. Project Roadmap — 6 Phases

The project is divided into six structured phases. Each phase builds on the last and has clear deliverables and exit criteria before proceeding.

| Phase 1 | Data Collection & Preprocessing Week 1 — Foundation of the knowledge base |
| --- | --- |

Objectives

- Collect structured anime metadata from MyAnimeList (via Jikan API) and Anime-Planet

- Normalize, deduplicate, and enrich the dataset for semantic retrieval

- Design the data schema for vector storage

Tasks & Deliverables

| API Integration | Set up Jikan API client. Fetch anime ID, title, synopsis, genres, themes, rating, episode count, studio, year, status |
| --- | --- |
| Web Scraping | Use BeautifulSoup/Scrapy for Anime-Planet to capture additional tags and user reviews |
| Data Cleaning | Remove duplicates, handle missing synopses, normalize genre labels, strip HTML entities |
| Schema Design | Define Pydantic AnimeDocument model: id, title, synopsis, genres, themes, score, year, embedding |
| Storage Format | Export cleaned dataset as JSONL / Parquet for reproducibility |
| Deliverable | anime_clean.jsonl with 10,000+ anime entries, ready for embedding |

Exit Criteria

- Dataset has ≥ 10,000 anime entries with synopsis and metadata

- Less than 2% missing values in key fields

- Data pipeline is reproducible with a single CLI command

| Phase 2 | Vector Embeddings & Knowledge Base Week 2 — Semantic representation of anime |
| --- | --- |

Objectives

- Convert anime metadata and synopses into dense vector embeddings

- Populate ChromaDB (development) and FAISS index (production)

- Validate retrieval quality with semantic similarity tests

Tasks & Deliverables

| Text Preparation | Craft rich embedding inputs: combine title + genres + synopsis + themes into a single document string per anime |
| --- | --- |
| Embedding Model | Evaluate all-MiniLM-L6-v2 (free, fast) vs. OpenAI text-embedding-3-small (higher quality). Use both for A/B testing |
| Batch Embedding | Implement async batch embedding pipeline with retry logic and rate limit handling |
| ChromaDB Setup | Create collection with cosine similarity metric. Store embedding + metadata (title, genres, score, year) |
| FAISS Index | Build IndexFlatIP index for production. Persist to disk with ID-to-metadata mapping |
| Retrieval Testing | Unit tests: query 'samurai revenge story' should return Rurouni Kenshin, Vagabond, Sword of the Stranger |
| Deliverable | Populated vector DB (ChromaDB dev), FAISS .index file, embedding pipeline script |

Exit Criteria

- Top-5 retrieval precision ≥ 80% on a hand-labeled evaluation set of 50 test queries

- Embedding pipeline processes 10,000 documents in under 15 minutes

| Phase 3 | RAG Orchestration & Retrieval Engine Week 3-4 — The intelligence layer |
| --- | --- |

Objectives

- Build the core RAG pipeline using LangChain or LlamaIndex

- Engineer prompts that transform retrieved context into rich anime recommendations

- Implement multi-turn conversation memory

Tasks & Deliverables

| Retrieval Chain | LangChain VectorStoreRetriever → fetch Top-K (K=5–10) semantically similar anime for any user query |
| --- | --- |
| Query Rewriting | Optional: use LLM to rewrite ambiguous user queries for better retrieval (e.g., 'sad anime' → 'melancholic emotional drama') |
| Context Assembly | Format retrieved anime cards into a structured prompt context block: title, synopsis snippet, genres, rating |
| Prompt Engineering | System prompt: 'You are an expert anime curator…'. Include persona, tone, and instruction to always cite retrieved titles |
| LLM Integration | Connect OpenAI GPT-4o and Anthropic Claude via LangChain LLM wrappers. Support model switching via config |
| Conversation Memory | LangChain ConversationBufferMemory to track user preferences across turns ('not too long', 'no fan service') |
| Hybrid Retrieval | Combine semantic search with metadata filters (genre, year, score threshold) for precise results |
| Deliverable | Working RAG pipeline as a Python module, prompt templates, LangChain chain definition |

Exit Criteria

- End-to-end query to response in under 5 seconds on local dev environment

- System correctly incorporates conversational context in follow-up queries

- LLM responses always reference actual retrieved anime titles (no hallucination of fake titles)

| Phase 4 | API Backend & Business Logic Week 4-5 — Service layer |
| --- | --- |

Objectives

- Build a production-grade FastAPI backend exposing the RAG pipeline as REST and WebSocket endpoints

- Handle authentication, session management, and error handling

Tasks & Deliverables

| FastAPI Setup | Project structure: /api, /core, /models, /services. Async endpoint handlers with Pydantic request/response schemas |
| --- | --- |
| Endpoints | POST /chat (send message, get recommendations), GET /anime/{id} (anime detail), POST /feedback (thumbs up/down) |
| Session Management | UUID-based session IDs. Store conversation history in Redis with TTL. Support session reset |
| Rate Limiting | Per-IP rate limiting with slowapi. Max 20 requests/min to LLM endpoints |
| Error Handling | Graceful degradation: if LLM unavailable, return top-K retrieved results as fallback |
| Caching | Cache embeddings for common queries in Redis. Cache LLM responses for identical prompts (1-hour TTL) |
| Logging | Structured JSON logs: query, retrieved_ids, latency_ms, model_used, session_id |
| Deliverable | FastAPI app, OpenAPI docs at /docs, Docker container, integration tests |

| Phase 5 | Frontend UI & User Experience Week 5-6 — The conversational interface |
| --- | --- |

Objectives

- Build Phase 5a: Streamlit prototype for rapid internal testing

- Build Phase 5b: React production UI with rich anime cards and chat interface

Tasks & Deliverables

| Streamlit (Phase 5a) | Chat interface with session state. Sidebar filters for genre/year. Animated loading spinner during LLM calls |
| --- | --- |
| React Setup (Phase 5b) | Create React App + Tailwind CSS + shadcn/ui. Responsive design for mobile and desktop |
| Chat Component | Message bubbles (user left, AI right). Typing indicator. Auto-scroll to latest message |
| Anime Cards | Rich result cards: poster image (from Jikan), title, genres (tags), score, episode count, synopsis excerpt |
| Preference Panel | Persistent sidebar: liked/disliked genres, excluded content warnings, preferred score range |
| Autocomplete | Query suggestions: 'I want an anime like…', 'Show me dark fantasy from the 2010s…' |
| Feedback Loop | Thumbs up/down on each recommendation to improve future queries in the session |
| Deliverable | Deployed Streamlit prototype, React app with API integration, mobile-responsive design |

| Phase 6 | Deployment, Monitoring & Optimization Week 7-8 — Production readiness |
| --- | --- |

Objectives

- Containerize all services and deploy to GCP

- Set up monitoring, alerting, and LLM quality tracking

- Optimize retrieval quality and LLM cost

Tasks & Deliverables

| Dockerization | Dockerfile for API (Python), frontend (Node), and vector DB. Docker Compose for local orchestration |
| --- | --- |
| GCP Deployment | Cloud Run for stateless API, GKE for vector DB sidecar, Cloud Storage for FAISS index persistence |
| Kubernetes (K8s) | Helm chart with HPA (auto-scale on CPU/memory), liveness probes, rolling deployments |
| CI/CD Pipeline | GitHub Actions: lint → test → build Docker → push to GCR → deploy to Cloud Run on merge to main |
| LLM Observability | Langfuse integration: trace every LLM call, log retrieved context, measure retrieval relevance scores |
| Performance Monitoring | Prometheus + Grafana: p50/p95/p99 latency, error rate, requests/sec, cache hit rate |
| Cost Optimization | Monitor OpenAI token usage per query. Implement prompt compression for long histories. Set monthly budget alerts |
| Load Testing | Locust load test: 50 concurrent users, verify p95 latency < 8 seconds |
| Deliverable | Production GCP deployment, CI/CD pipeline, monitoring dashboards, load test report |

Exit Criteria

- System serves 50 concurrent users with p95 latency under 8 seconds

- 99.5% uptime measured over 48-hour load test

- LLM cost per query below $0.02 (with caching enabled)

# 5. Full Requirements Specification

## 5.1 Functional Requirements

| Requirement | Details | Priority |
| --- | --- | --- |
| Natural Language Query | System must understand free-text queries describing moods, themes, and preferences | Critical |
| Semantic Search | Must retrieve top-K anime by cosine similarity from vector database | Critical |
| LLM Response Generation | Must generate coherent, personalized explanations for each recommendation | Critical |
| Multi-turn Memory | Must retain user preferences within a conversation session (min 10 turns) | Critical |
| Metadata Filtering | Must support filtering by genre, year range, minimum score, episode count | High |
| Anime Detail View | Must show poster, synopsis, genres, studio, score, episode count per result | High |
| Feedback Collection | Must capture thumbs up/down per recommendation to improve session quality | High |
| Fallback Handling | Must return pure vector search results if LLM API is unavailable | High |
| Session Reset | User must be able to clear conversation and start fresh | Medium |
| Export Results | User can download their recommendations as a list (CSV/PDF) | Medium |

## 5.2 Non-Functional Requirements

| Requirement | Details | Priority |
| --- | --- | --- |
| Response Latency | End-to-end query to response must be < 5s (p50), < 8s (p95) | Critical |
| System Availability | 99.5% uptime SLA in production environment | Critical |
| Scalability | Must handle 50 concurrent users without performance degradation | Critical |
| Embedding Coverage | Vector DB must contain at least 10,000 anime documents at launch | High |
| Retrieval Precision | Top-5 precision ≥ 80% on evaluation benchmark | High |
| LLM Cost Control | Average LLM cost per query must not exceed $0.02 with caching | High |
| Data Freshness | Knowledge base refreshed monthly with new anime additions | Medium |
| Security | API keys stored in env vars / GCP Secret Manager, never in code | Critical |

## 5.3 Data Requirements

| Requirement | Details | Priority |
| --- | --- | --- |
| Minimum Dataset Size | ≥ 10,000 anime with synopsis, genres, rating, year | Critical |
| Synopsis Quality | Each entry must have a synopsis of ≥ 50 tokens for meaningful embedding | High |
| Genre Taxonomy | Standardized genre list (MAL taxonomy) with no duplicates | High |
| Content Warnings | Flag entries with violence, adult themes for user filtering | High |
| Image Assets | Poster URLs from Jikan API (no local image storage required) | Medium |
| Update Pipeline | Automated weekly diff-update for new seasonal anime | Medium |

# 6. Project Timeline Summary

| Week | Phase | Key Deliverable | Status |
| --- | --- | --- | --- |
| Week 1 | Phase 1: Data Collection | 10,000+ anime JSONL dataset, reproducible pipeline | 🟡 Start Here |
| Week 2 | Phase 2: Embeddings | Populated ChromaDB + FAISS index, retrieval tests pass | ⚪ Pending |
| Week 3–4 | Phase 3: RAG Engine | End-to-end RAG pipeline, prompt templates, memory | ⚪ Pending |
| Week 4–5 | Phase 4: API Backend | FastAPI app, Docker container, integration tests | ⚪ Pending |
| Week 5–6 | Phase 5: Frontend | Streamlit prototype + React production UI | ⚪ Pending |
| Week 7–8 | Phase 6: Deployment | GCP deployment, CI/CD, monitoring dashboards | ⚪ Pending |

# 7. Risks & Mitigations

| LLM API Costs | Cache responses in Redis. Use smaller embedding models. Implement token budget per session. |
| --- | --- |
| Hallucinated Anime Titles | Strict RAG: LLM must only recommend titles from retrieved context. Validate output against known title list. |
| Data Quality / Sparse Synopses | Filter out entries with < 50-token synopses. Supplement with community reviews as fallback text. |
| Retrieval Precision Degradation | Evaluate monthly on benchmark query set. Retrain embeddings if precision drops below 75%. |
| Rate Limiting (Jikan API) | Implement exponential backoff. Cache full dataset locally after initial collection. |
| Scalability Bottlenecks | FAISS is single-machine. Migrate to Pinecone or Weaviate if QPS exceeds 50 sustained. |
| Cold Start Latency | Pre-warm containers on GCP Cloud Run. Use minimum instance count of 1. |
| Scope Creep | Lock Phase 1–3 scope before starting Phase 4. Use a change-control checklist for new features. |

# 8. Getting Started Checklist

Complete these prerequisites before coding begins:

## 8.1 Accounts & API Keys Required

- OpenAI API key — for GPT-4o + text-embedding-3-small

- Anthropic API key — for Claude 3.5 Sonnet (optional, alternate LLM)

- HuggingFace account — for downloading sentence-transformer models

- GCP account — for Cloud Run, GKE, Cloud Storage deployment

- GitHub account — for repository + GitHub Actions CI/CD

## 8.2 Local Development Environment

- Python 3.11+ with pip and virtualenv

- Node.js 20+ (for React frontend)

- Docker Desktop (for containerization)

- Git configured with SSH key

- VS Code or PyCharm IDE

- Redis (via Docker): docker run -p 6379:6379 redis:alpine

## 8.3 Recommended First Steps

- Clone/init repo with this folder structure: /data, /embeddings, /api, /frontend, /infra

- Set up .env file with API keys (never commit to git)

- Run a small Jikan API test: fetch 100 anime and inspect the data structure

- Embed 100 anime with all-MiniLM-L6-v2 and test 5 manual queries in ChromaDB

- Build a single LangChain RAG chain that takes a query → retrieves → prompts GPT-4o

- Wrap it in a Streamlit app and demo internally before investing in React + deployment

🎌 End of Roadmap Document

Build the future of anime discovery — one query at a time.